## Slide 1: Status of Combined Sewer Overflow Abatement
February 7-8, 2018
Agenda Item 12
Information Item

## Slide 2
    Pennsylvania – 10 Communities
    West Virginia – 10 Communities
    Ohio – 10 Communities
    Kentucky – 9 Communities
    Indiana – 7 Communities
    Illinois – 2 Communities

## Slide 5
*New Boston is not required to submit a LTCP.

## Slide 6: Long Term Control Plan (LTCP) Status
Pennsylvania
RAJSA (Rochester Area Joint Sewer Authority) has completed its first Phase which was sewer separation in serval areas and increased conveyance capacity.
  ALCOSAN is nearing completion of negotiations for an approvable LTCP/Wet Weather Plan (WWP).
Coraopolis Borough submitted a revised LTCP and action on its approval is moving slowly due to concerns and obligations associated with implementation.
West Virginia
Benwood had their LTCP approved in October of 2017.

## Slide 7: Long Term Control Plan (LTCP) Status
Ohio
Steubenville and Portsmouth are still negotiating to get their LTCP approved.
Indiana
Mt. Vernon and Tell City have fully implemented their LTCPs.
Rockport is on schedule to fully implement their LTCP in 2019.
Cannelton is on schedule to fully implement their LTCP in 2029.
Madison had an LTCP Amendment approved on 5/18/17 and is on schedule to fully implement their LTCP by 12/31/18.
Kentucky
Henderson has fully implemented their LTCP and KDEP is in the process of terminating the consent judgement.

## Slide 8: State Updates
RAJSA (Rochester Area Joint Sewer Authority) had Water Quality permits approved to construct two remaining CSO flow storage facilities. This proposal also includes moving an existing outfall downstream below a Sensitive Area of Concern. They are on track to complete CSO program obligations by Dec. 31, 2020.
Coraopolis, Sewickley, Leetsdale, Monaca, and Midland are proposing compliance with Presumption Approach Criteria of the EPA CSO Policy. Coraopolis, Sewickley, and Leetsdale have not submitted a Post Construction Compliance Monitoring Plan (PCCMP) and Monaca and Midland have submitted their PCCMPs and Department review is pending.
New Boston received a PTI in June for Phase 6 and OEPA approved the financing.
Ironton completed project 3, but they are negotiating with USEPA and OEPA to keep CSOs open for additional monitoring time. Additional projects are scheduled for 2018.

## Slide 9: State Updates
Mt. Vernon’s two permitted CSO’s are prohibited from discharging.
Evansville completed the Bee Slough Drainage Pipeline Project which is expected to convey water into the East WWTP for treatment reducing untreated CSOs.
Madison started construction on Phase IIIb which includes several new upgrades.
Louisville MSD completed the Nightingale Pump Station Upgrade and Storage Project in June as well as the Bells Lane High Rate Treatment facility project in September

## Slide 10
Questions?