## Slide 1: Ohio River PFAS Study
Proposed Project Plan

## Slide 2: Study Objective
Characterize present concentrations of PFASs in Ohio River at multiple locations.
Under 1 higher & 1 lower flow condition.
Results may inform states, EPA, utilities & other interested parties on Ohio River ambient water quality conditions.

## Slide 3: Project Scope
USEPA research lab will analyze water samples for PFASs.
They have indicated 20 samples would be doable, but possibly more.
ORSANCO will collect samples.
Begin survey in 2019 as staffing allows.

## Slide 4: General Workplan
1) Establish Work Group to develop work plan specifics.
  Ask TEC members to appoint representative.
  Workgroup will propose:
    Monitoring locations.
    Sample collect methodology and all that goes with it.
    Suite of PFAS compounds to be analyzed for (GenX).
2) Selection of Sampling Sites
  Good spatial coverage.
  Look at probabilistic approach.
  Reflect ambient conditions.
  Represent range of flows.

## Slide 5: General Workplan (cont.)
3) Establish Sample collection protocol
  Grab sample versus USGS “IDE” method.
  Minimization of sample contamination potential.
  Determination of field QA samples.
4) Analyte selction ie. GenX? Other PFASs.
5) Consideration of Available Resources.