## Slide 1: Harmful Algae Blooms
Agenda Items 4 a-d

## Slide 2: Lessons Learned Whitepaper
HAB began Aug 19, 2015
Last advisory lifted November 3, 2015
Continuous extent from mile 84.2 to 720.7
  Some visible patches as far as 791
This document consolidates all of the “after action” reports, changes, and improvements made following the HAB.

## Slide 3: Communications and Coordination
Issues
  Sample crew coordination
  Issuance of recreation advisories
  Laboratory identification
  External communications
Solutions
  Weekly conference calls with State and Federal Agencies
  Numerous email groups
  Media interview request routing

## Slide 4: Sampling Goals
Issues
  Management
    Track extent of bloom
    water treatment needs
    recreation advisories
  Science
    What conditions allowed the bloom to occur
Solutions
  ORSANCO’s priority was to track the extent of the bloom. This information was used to place recreation advisories.
  Finished drinking water safety was the responsibility of the States.
  State, Federal and ORSANCO crews resampled areas to determine when the bloom could be lifted.

## Slide 5: Sampling Locations
Issues
  The bloom covered ~650 miles. Numerous drinking water utilities and recreational access points were located in the affected area.
  Uneven toxin concentrations across the width of the river. Should samples be “worst case” or “representative”?
  Algae move vertically in the water column. Should samples be collected from the surface, the intake depth, or throughout the photic zone?
Solutions
  Location determined by which designated use was being monitored.
  Once extensive toxins were detected it was decided that for future locations if the algae was visible it should be assumed that toxins were present.

## Slide 6: Internal Procedures
Issues
  Data was generated by ORSANCO, State and Federal Agencies. This data needed to be collated and distributed to resource managers.
  Multiple sampling personnel meant methodologies could vary.
  Personnel were assigned as tasks were developed.
  Toxins were analyzed for by all Agencies. Additional parameters varied.
Solutions
  ORSANCO will act as a central repository during future HABs.
  List of critical personnel and their roles is under development
  Sampling SOP is under development.

## Slide 7: Cause of the HAB
This was an unprecedented event on a large river.
Available data suggests that a combination of unusual precipitation followed by drought conditions through much of the Ohio River Basin contributed to the HAB.
In depth analysis may identify the causal conditions and allow us to anticipate future HABs.

## Slide 8: Major Remaining Questions
What should samples be analyzed for?
Where should samples be collected?
When and how frequently should samples be collected?
Do the States want assistance in the coordination of posting advisories?
What conditions led to the 2015 HAB?

## Slide 9: HAB Scientific Workgroup
First meeting by conference call May 19.
How often should group meet?
  Pre-HAB season, mid season, post season
Who is missing from the group?
  Everyone
Who is monitoring in the basin?

## Slide 10: Response and Communications Plan
No major changes for 2017
Surveillance Monitoring
  Field crews in New Cumberland, Meldahl, Newburgh, Smithland Pools. Bimonthly sampling in July and September at 15 main stem and 14 tributary locations.
  Corps of Engineers district offices and Lock & Dam operators
  Water utilities
Satellite imagery
Datasondes at Pike Island and Meldahl L&D’s
  Samples collected 2/month. Algae enumeration, chlorophyll, nutrients.

## Slide 11: Response and Communications Plan
Sampling
  Define the extent.
  “Coordinate with the States to ensure adequate coverage of on-going HABs.”
Sample Results
  Act as a repository for all data. Posted to www.orsanco.org/data/harmful-algae-bloom-data.

## Slide 12: Response and Communications Plan
Communication
  Inform Primary Contacts and Water Users of any algae bloom.
  During HAB will convene weekly conference calls.
  Weekly updates to Primary Contacts, Water Users, Health Departments, Commissioners. Other groups will be updated as they are identified (NGO’s, other State/Federal Agencies).
  Media contacts will be routed to the appropriate agency. ORSANCO will provide general information. Questions about recreation advisories or water utilities will be referred to the appropriate State.

## Slide 13: Ohio River HABs Monitoring Network
ORSANCO
  Pike Island L&D (ORM 84.2) & Meldahl L&D (ORM 436.2)
  Datasonde with Temp, pH, Turbidity, Conductivity, DO, phycocyanin, Chlorophyll a. Real-time data available on our Harmful Algae Bloom Data web page
  Samples collected twice per month. Analysis: TP, N/N-N, Am-N, TKN. Chlorophyll, Algae enumeration
FORE
  Queen City Riverboats (ORM 468)
  Datasonde with Temp, pH, Turbidity, Conductivity, DO, phycocyanin. Data downloaded once per week
  Algae enumeration once per week

## Slide 14: Ohio River HABs Monitoring Network
Marshall University
  RC Byrd L&D (ORM 279.2)
  Greenup L&D (ORM 341)
  Datasonde with Temp, pH, Turbidity, Conductivity, DO, phycocyanin, Chlorophyll a. Real-time data available on ORSANCOs Harmful Algae Bloom web page.
Thomas More College
  Field Station (ORM 450)
  Datasonde with Temp, pH, Turbidity, Conductivity, DO, phycocyanin, Chlorophyll a.

## Slide 15: Questions??